|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **At Risk** | **Sprint** | **Task Name** | **Responsible** | **Story Points** | **Start** | **Finish** | **Duration (Days)** | **Status** |
| No | 1 | Completed SRS Document | Team |  | 8/23/2020 | 9/4/2020 | 12 | Complete |
| No | 1 | Developed User Stories | William / Trey |  | 8/24/2020 | 9/1/2020 | 9 | Complete |
| No | 1 | Implement login and validation | Chad |  | 8/25/2020 | 9/1/2020 | 10 | Complete |
| No | 1 | Plan for Next Release Sprint 2 | Joe |  | 9/1/2020 | 9/6/2020 | 5 | Complete |
| No | 1 | Configured API credentials for Nylas integration | Chad |  | 8/28/2020 | 9/8/2020 | 11 | Complete |
| No | 2 | Created Sequence Diagram | Trey |  | 9/18/2020 | 9/24/2020 | 6 | Complete |
| No | 2 | Implement Bootstrap | Chad |  | 9/4/2020 | 9/6/2020 | 2 | Complete |
| No | 2 | Implement route for Form Search | Trey/ William |  | 9/12/2020 | 9/20/2020 | 18 | Complete |
| No | 2 | Configured API credentials for Nylas integration | Chad |  | 8/28/2020 | 9/8/2020 | 11 | Complete |
| No | 2 | Create story descriptions, points, risks, priority | Joe |  | 9/22/2020 | 9/24/2020 | 2 | Complete |
| No | 2 | Create task breakdown for each story | Will |  | 9/22/2020 | 9/24/2020 | 2 | Complete |
| No | 2 | Integrated Project with Travis CI | Joe / Chad |  | 9/22/2020 | 9/24/2020 | 2 | Complete |
| No | 2 | Created Class Diagram | William |  | 9/18/2020 | 9/24/2020 | 6 | Complete |
| No | 2 | Implement Search Function version 1 | Chad |  | 9/11/2020 | 9/21/2020 | 10 | Complete |
| No | 2 | Implement route for Compose Email | Joe |  | 9/13/2020 |  |  | In Progress |
| No | 2 | Plan for Next Release Sprint 3 | Joe |  | 9/23/2020 |  |  | Not Started |
| No | 3 | Implement User Database in MySQL | Chad |  | 9/4/2020 |  |  | Not Started |
| No | 3 | Develop CI Test Cases for Travis CI | TBD |  | 9/25/2020 |  |  | Not Started |
| No | 3 | Implement password hash field to securely store password | Chad |  | 9/4/2020 | 9/25/2020 | 21 | Not Started |
| No | 3 | Need to implement user sessions for login | Chad |  | 9/4/2020 | 9/25/2020 | 21 | Not Started |